## Slide 1: Capstone Project 7: Security Solution For a Small Business Milestone 3
Team Members: Eric Whang, Mark Schuler, Daniel McDuffie, Alex McMath, Ryan Smith, Samuel Olubummo
IT4983/W01
Due Date: 11/29/2021
URL: https://cyberlei04.kennesaw.edu/

## Slide 2: Project Summary
Goal:
  Enable a server with web access and launch a functional website – Milestone 1
  Conduct a risk assessment and harden the server using open-source tools, built-in Linux packages, and WordPress plugins – Milestone 2
  Conduct a penetration test of a server configured by another team of students while maintaining security measures set in the previous two milestones – Milestone 3
Keys to success for Milestone 3:
  Frequently analyzing system logs
  Determining next steps when intrusion was attempted
  Careful analysis of the target team leads to success
Lessons learned:
  Frequently check the logs, if you do not check them, then they are useless

## Slide 3: Step 1: Research Penetration Tools and Tactics
Knowing what tools to use and what each tool is key to determining how to attack
  Nmap
  John the Ripper
  DirBuster
  Wpscan
  Social Engineering Schemes
Depending on results, the next step or method of attack may vary
Completed

## Slide 4: Step 2: Practice Using Tools and Applications
Using penetration tools and tactics in a contained environment helps to avoid detection
  Virtual Machines
  Containerized Virtual Networks
  Testing our own server
There is a lot of information as to what may trigger a firewall or IPS/IDS when scanning and attacking methods are used
Completed

## Slide 5: Step 3: Map Target Server/Team
Putting tools into practice is important to map out the target server
  We used nslookup and dig to find our target server’s IP address
  Nmap was used to find open ports on the server
  Open-source intelligence was our next step
    Facebook
    LinkedIn
    Twitter
    GroupMe
Completed

## Slide 8: Step 4: Attack Target Server
Enemy server was well protected from tools like John the Ripper
  Good choice of password – Utilized uppercase, lowercase, numbers, and special characters
Social Engineering was utilized to obtain both the root and administrator passwords
  Students from the target team were part of a spear-phishing campaign through GroupMe
  Backdoor created for threat persistence – named Apache3
Very few valuable assets were discovered
  No SQL database loaded on server
  No JavaScript utilized – empty HTML shell
Ransomware using GPG
  Target HTML page was ransomed
Completed

## Slide 10: Backdoor
No SQL
Website Files

## Slide 11: Project Experiences
Challenges:
  Offensive: Once the target was breached, there was little to do – the target had little to discover
  Defensive: Our IDS discovered only one attempt on our server’s defenses
Lessons Learned:
  Checking logs frequently is pertinent to catching an attack – logs are only useful if reviewed
  Be careful of what information is talked about with other people, even students – they may be the “enemy”
Areas to Improve:
  Set up a schedule or regular rhythm to check the host server’s status and logs
  Maintain communication and stay aware of what each member of the team is doing during the testing phase

## Slide 12: Gantt Chart
 |  |  |  | Milestone #1 |  |  | Milestone #2 |  |  |  | Milestone #3 |  |  |  |  |  | 
Deliverable | Tasks | Complete% | Assigned To | 6-Sep | 13-Sep | 20-Sep | 27-Sep | 4-Oct | 11-Oct | 18-Oct | 25-Oct | 1-Nov | 8-Nov | 15-Nov | 22-Nov | 29-Nov | 6-Dec
Launch Business Website | Determine Business Type | 100 | All | 5 |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Enable Red Hat Server | 100 | Eric, Ryan | 10 | 5 |  |  |  |  |  |  |  |  |  |  |  | 
 | Design Website Layout | 100 | Alex, Ryan, Eric | 10 |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Build Website | 100 | Ryan, Mark |  | 5 | 15 |  |  |  |  |  |  |  |  |  |  | 
 | Launch Live Site | 100 | Daniel |  |  | 10 |  |  |  |  |  |  |  |  |  |  | 
Implement Security | Risk Assessment | 100 | Mark |  |  |  | 10 |  |  |  |  |  |  |  |  |  | 
 | Research Security Tools | 100 | Alex, Samuel |  |  |  | 10 | 15 |  |  |  |  |  |  |  |  | 
 | Select Tools to Implement | 100 | All |  |  |  |  |  | 5 |  |  |  |  |  |  |  | 
 | Install Applications and Implement Tools | 100 | Daniel, Eric, Ryan |  |  |  |  |  | 10 | 15 |  |  |  |  |  |  | 
Penetration Testing | Research Penetration Tools and Tactics | 100 | All |  |  |  |  |  |  |  | 15 |  |  |  |  |  | 
 | Practice Using Tools and Applications | 100 | All |  |  |  |  |  |  |  | 5 | 15 |  |  |  |  | 
 | Map Target Server | 100 | Eric, Daniel |  |  |  |  |  |  |  |  | 10 | 10 |  |  |  | 
 | Attack Target Server | 100 | Mark, Ryan |  |  |  |  |  |  |  |  |  | 10 | 15 |  |  | 
Final Report | Presentation Preparation | 30 | Mark, Samuel, Eric |  |  |  |  |  |  |  |  |  |  |  | 15 | 10 | 
 | Formal Presentation | 20 | All |  |  |  |  |  |  |  |  |  |  |  |  | 10 | 
 | Final Report Submission | 0 | Eric |  |  |  |  |  |  |  |  |  |  |  |  | 5 |